## Slide 1: S2E Meeting on 07.04.2013
Yauhen Kot

## Slide 2
Plans for March 2013 and Achieved Progress
Track 250pC and 500pC within the same optics and RF parameters.
establish suitable bunch distributions for lasing: 25%  100%
2. Check Lasing of these Bunches: 0%  50%
3. Internal report about S2E Simulations for XFEL
for pair 250/500pC: 0%  20%

## Slide 3
Emittance x | 
Emittance y | 
Peak Current | 5.2 kA
Mismatch x | 1.016
Mismatch y | 1.061
Emittance x | 
Emittance y | 
Peak Current | 5.2 kA
Mismatch x | 1.016
Mismatch y | 1.061
500pC. Combined WP with 250pC. Summary After S2E

## Slide 4
500pC. Combined WP with 250pC. Longitudinal Phase Space After S2E
de/e | 
Bunch length rms | m
Bunch length rms | 43.47 fs
de/e | 
Bunch length rms | 
Bunch length rms | 43.47 fs

## Slide 5
500pC. Combined WP with 250pC. SASE Simulations
Maximum Power along Undulators
Maximum Power along Bunch
45 mm of bunch simulated
beginning after first 11mm

## Slide 6
Emittance x | 3
Emittance y | 
Peak Current | 7.8 kA
Mismatch x | 1.007
Mismatch y | 1.039
Emittance x | 
Emittance y | 
Peak Current | 7.8 kA
Mismatch x | 1.007
Mismatch y | 1.039
250pC. Combined WP with 500pC. Summary After BC2

## Slide 7
250pC. Combined WP with 500pC. Longitudinal Phase Space After BC2
de/e | 
Bunch length rms | m
Bunch length rms | 24.33 fs
de/e | 
Bunch length rms | 
Bunch length rms | 24.33 fs

## Slide 8
Difficulties
- Different chirp for 250pC and 500pC at entrance BC2

## Slide 9
Plans for the Next Month
1. Track 250pC and 500pC within the same optics and RF parameters.
establish suitable bunch distributions for lasing: 25%  100%
2. Check Lasing of these Bunches: 0%  50%
3. Internal report about S2E Simulations for XFEL
for pair 250/500pC: 0%  20%
A. Finish this work:
B. To be discussed
- implement back the gaussian laser
…